VALIDATOR TEAM BRIEFING

Dalet Option Pricer — Canton Network Featured Application

February 2026  |  Dark Sole  |  ds@tokenisys.com

# 1. What We Built

The Dalet Option Pricer is a fully functional European option pricing and risk analytics engine implemented as a Daml smart contract on the Canton Network. It computes option prices (call/put with deltas), CDF evaluations, and Value at Risk / Conditional Value at Risk using the Dalet distribution (Student-t, ν=2), which produces more realistic tail-risk estimates than the standard Normal/Black-Scholes model.

Current status: All code compiled, all tests pass (25+ test cases), DAR artifact builds cleanly, runs on local Sandbox. Sponsorship secured. The hard technical work is done. What remains is infrastructure setup and Canton Network onboarding.

The service exposes three on-chain request types, each generating real Canton transactions:

- RequestPrice — option pricing (call, put, deltas) for any European option parameters

- RequestCDF — Dalet distribution CDF, survival, PDF, density integral

- RequestRisk — VaR and CVaR at 95% and 99% confidence levels

Each request is a consuming choice: it archives the service contract, creates an immutable result record (dual-signed by operator and client), and re-creates the service. This produces 3 ledger events per request (1 archive + 2 creates), generating real transaction volume on the validator node.

# 2. How It Generates Canton Coin Rewards

Canton Network’s Featured Application Activity Markers program allocates 62% of all CC minting to featured applications. At the current minting rate of 10 billion CC per year, the app reward pool is approximately 833 million CC per month (~516M CC cited by Canton documentation, with the difference due to rounding conventions).

Key mechanism: Each RequestPrice, RequestCDF, and RequestRisk transaction generates activity weight. Featured apps earn CC proportional to their weight, subject to a 100x cap per weight unit. Under current low-competition conditions, this 100x cap is the binding constraint — not pool competition. This means our rewards scale linearly with our own transaction volume up to the cap ceiling.

## Monthly Reward Scenarios

Based on Canton Coin Whitepaper parameters and current network conditions (illustrative CC/USD rate: $0.005):

| Scenario | Txns/Month | Weight/Round | Monthly CC | Monthly USD |
| --- | --- | --- | --- | --- |
| Minimal (testing) | 1,000 | 0.5 | 219,000 | $1,095 |
| Small app (1%) | 525,600 | 2 | 876,000 | $4,380 |
| Medium app (5%) | 2.6M | 10 | 4,380,000 | $21,900 |
| Active app (10%) | 5.3M | 20 | 8,760,000 | $43,800 |
| High-volume (25%) | 13.1M | 50 | 21,900,000 | $109,500 |

Note: All scenarios assume featured app status. CC/USD rate is illustrative — check canton.thetie.io for current rate. Medium app (5% share) highlighted as realistic near-term target.

## Competition Sensitivity (Your Weight Held at 10 CC/Round)

This table shows what happens to rewards as more featured apps join the network. Rewards remain cap-limited (constant) until total featured weight exceeds ~1,000 per round:

| Total Featured Weight/Round | Your Share | Monthly CC | Monthly USD | Constraint |
| --- | --- | --- | --- | --- |
| 10 | 100% | 4,380,000 | $21,900 | Cap-limited (100x) |
| 50 | 20% | 4,380,000 | $21,900 | Cap-limited (100x) |
| 200 | 5% | 4,380,000 | $21,900 | Cap-limited (100x) |
| 1,000 | 1% | 4,380,000 | $21,900 | Cap-limited (100x) |
| 2,000 | 0.5% | 2,580,000 | $12,900 | Pool-limited |
| 5,000 | 0.2% | 1,032,000 | $5,160 | Pool-limited |

Takeaway: At current low competition (estimated ~50 total featured weight/round), our rewards are entirely determined by our own activity level. The 100x cap protects us from dilution until competition increases roughly 20-fold. This is the window to establish the app and accumulate CC.

# 3. Deployment Status and Timeline

What’s done:

- All Daml modules compile and pass tests (daml test — 25+ test cases)

- DAR artifact builds cleanly (daml build)

- Runs on local Sandbox (daml start)

- Sponsorship secured with a Super Validator

- Full deployment guide written (DEPLOYMENT.md) covering LocalNet through MainNet

What remains:

| Phase | Duration | Blocker | Outcome |
| --- | --- | --- | --- |
| LocalNet (CN Quickstart) | 1–3 days | None | Local testing |
| DevNet whitelisting | 2–7 days | Sponsor submits IP | Real GS infra |
| DevNet live + DAR upload | 1–2 days | Onboarding secret | Liveness rewards begin |
| TestNet approval | 1–2 weeks | GSF Committee | Production staging |
| MainNet + Featured App | 1–2 weeks | GSF Committee | CC rewards active |

Total timeline: approximately 4–8 weeks to production and CC rewards.

Frontend: No frontend is required for transaction generation. The service operates via the Canton Ledger API (gRPC) or Canton Console. Clients submit pricing/risk requests programmatically. A web frontend can be built later if needed for client-facing access (via the HTTP JSON API on port 7575), but it is not a dependency for launch or reward generation.

# 4. What the Validator Team Needs to Provide

## Infrastructure Requirements

| Component | Specification |
| --- | --- |
| Compute | VM or K8s: 4 vCPU, 16 GB RAM (e.g. AWS t3.xlarge, GCP e2-standard-4) |
| Database | PostgreSQL 14+ (managed: AWS RDS, GCP Cloud SQL, Azure DB) |
| Network | Fixed egress IP (required for SV whitelisting), port 443 |
| Auth | OIDC provider: Auth0, Keycloak, or enterprise IdP |
| Container | Docker Compose 2.26+ or Kubernetes with Helm |
| Storage | 50 GB+ SSD (database) + 20 GB (images/logs) |

## Action Items

- Provision a VM or K8s cluster with a fixed egress IP — this IP is submitted to Super Validators for whitelisting and is the first blocker.

- Set up an OIDC provider (Auth0 is simplest) — needs Client Credentials Grant (machine-to-machine) and Authorization Code Grant (wallet UI).

- Provision PostgreSQL 14+ — managed service recommended (RDS/Cloud SQL). This stores the Private Contract Store.

- Confirm sponsor will submit the egress IP for DevNet whitelisting — separate IPs needed for DevNet, TestNet, and MainNet.

- We handle everything else: DAR upload, package vetting, party registration, service contract deployment, featured app application to GSF Committee.

Bottom line: The application is built and tested. With infrastructure in place and IP whitelisting submitted, we can be generating real Canton transactions and earning CC rewards within 4–8 weeks. Early-mover advantage under the current 100x cap makes the timing optimal.